**PD Update and Work Lists. (Also on site).**

**Three main areas of work:**

**Kitchen:**

Ceiling and Wall repairs and painting

-most materials are on site (primer? paint?)

-one knowledgeable project manager needed.

-we may need rollers.

**Haslam**

-upholstered material and old rugs will have been binned by the end of July 5.

-back rooms will have been stripped to the studs by July 5

-next steps pending from PD

-hole that leads to ground hog home needs repair, pending the eviction of rodent.

-roofing should commence in mid-July

-exterior painting can be considered

**Grounds**

-grass-cutting: all grass! Leave little meadow.

-brush burning SMALL fires only. (If there is no fireban!)

-clean up around all buildings, starting with those of most use.

-driveway needs a lot of attention and clearing

-fire pit needs more gravel in outer ring. (gravel is available nearby)

-tend gardens.

-trail grooming everywhere

-new trail needs clearing

-poison-ivy spraying (PD only).

**Other smaller and continuing work.**

-Kybo cleaning and attention to gaps at ground level, especially at the back

-Steel roofing using scrap on the back of Nelson-Hall and on the little overhang outside of annex door.

-De-construction of A Burst of Flavour. (do not burn refuse wood)

-consider painting the exterior of Green Garth and/or Willson.

-window in Rogers facing playing field does not close.

-check windows in Swan: one jerry-rigged very nicely and one that has an ill-fitting screen on the top bunk in the R-side room.

-leak under Swan, under sick-room area.

-assemble a first-aid area over the sink in N-H; some supplies at the House, some in the Swan.